## Slide 1: eExperience
Status Report
Team TMYK
Jared Becher – Geoff Cooley – Justin Schulte

## Slide 2: Sticking To The Schedule?
Sprint 2 Milestone: Finalize Requirements and get started on UI/Prototype
  Initial collection of requirements gathered, need further discussion
  Waiting to meet with client – Schedule conflicts all over
  Set of initial, hand-drawn UI examples
  Refined digital UI low-fidelity prototype
- Justin Schulte

## Slide 3: Early Hand-Drawn Design
Home screen features the official SIUE Twitter feed
Button at the top-left to activate a pop-out menu for app navigation
Some other button at the top-right
- Justin Schulte

## Slide 4: Digital Low-Fidelity Prototype
- Geoff Cooley

## Slide 5: Anticipating Our Next Client Meeting…
Discuss the extent of functionality for:
  An Inbox/Messages feature (without any sign-in process)
  The Checklist feature (could we point to a web page instead?)
Also discuss necessity of Inbox/Message feature
  Could remove in favor of utilizing Welcome message
Discuss the structure of event assessments
  Multiple choice, short answer, etc.
But most importantly…
- Geoff Cooley

## Slide 6: Our Next Meeting…
Discuss a possible integration with ITS and the existing SIUE app
  Learn how that will affect our development efforts
  Will we adopt a pre-existing layout or style?
  Will we have server/database support already in place?
  Will we have to change to a platform-specific development environment to conform/agree with the SIUE app? If so, which will we choose?
After this meeting, we should have more confidence in this project moving forward with a clearer path for development.
- Geoff Cooley

## Slide 7: In The Meantime… Sprint 3 Begins!
Documentation:
  Adopting several documents/processes from CS 325:
    Use Case Descriptions & Actor-System Interaction Modeling
    Use Case Scenarios
    Sequence Diagrams (Maybe…)
  Will also give us a clearer path moving forward with development/implementation
- Jared Becher

## Slide 8: Questions?